# Jadwal
C# + .NET + Avalonia Migration

Agentic Engineering Task Specification

Clean migration of the existing Swift + Python implementation to a portable C#/.NET/Avalonia architecture, with functional parity, data preservation, and native macOS-first behavior.

| Field | Decision |
| --- | --- |
| Product name | Jadwal |
| Target UI framework | Avalonia UI |
| Primary language | C# |
| .NET target | .NET 10 (LTS) |
| First production target | macOS |
| Second target | Windows |
| Architecture | Portable core + platform adapters + Avalonia UI |
| Migration strategy | Strangler / parallel parity migration; no destructive rewrite |
| Legacy code | Preserve until feature and data parity is proven |

Current platform references verified against official documentation: .NET 10 is an active LTS release through November 14, 2028; Avalonia supports Windows and macOS desktop targets and provides system-tray support on both platforms.

# 1. Mission and Non-Negotiable Outcome

The migration is successful only when the new Jadwal application can replace the current Swift application and Python timetable integration without losing user-visible capabilities, stored user data, timetable behavior, authentication behavior, reminders, or security properties.

## Definition of done

C#/.NET/Avalonia is the primary application implementation.

The macOS build launches, stores data locally, displays the full Jadwal UI, and behaves correctly without requiring the Swift app.

The Jamia timetable integration produces the same normalized timetable semantics as the current Python implementation.

Existing supported user data is migrated or explicitly reported as non-migratable before legacy code is removed.

All MVP capabilities from the existing Jadwal specification remain available: timetable, Today Class Timetable, tasks, priorities, deadlines, reminders, programs/calendar, notes, dashboard, menu bar companion, timetable change handling, offline-first operation, and secure credential handling.

Windows compatibility is preserved in the architecture from day one rather than being retrofitted later.

No secrets, tokens, passwords, or private timetable data are written to logs, crash reports, source control, or migration artifacts.

A regression/parity report is produced before any destructive deletion of the legacy Swift/Python implementation.

## Migration principle

Do not perform a 'rewrite and hope'. Treat the existing application as the behavioral reference implementation. First discover what it actually does, then reproduce those behaviors behind a new architecture, compare the two, and only then retire the old code.

# 2. Target Architecture

Jadwal/
├── src/
│   ├── Jadwal.Core/
│   ├── Jadwal.Application/
│   ├── Jadwal.Domain/
│   ├── Jadwal.Infrastructure/
│   ├── Jadwal.Integrations.Jamia/
│   ├── Jadwal.UI/
│   ├── Jadwal.Platform.MacOS/
│   ├── Jadwal.Platform.Windows/
│   └── Jadwal.App/
├── tests/
│   ├── Jadwal.Domain.Tests/
│   ├── Jadwal.Application.Tests/
│   ├── Jadwal.Infrastructure.Tests/
│   ├── Jadwal.Integrations.Jamia.Tests/
│   └── Jadwal.UI.Tests/
├── tools/
│   ├── migration/
│   └── fixtures/
├── docs/
└── legacy/
    └── (temporary migration-only copy/reference)

## Layer responsibilities

| Layer | Owns | Must not own |
| --- | --- | --- |
| Jadwal.Domain | Task, timetable, period, program, reminder, note, category, identifiers, value objects, domain rules | UI, OS APIs, network clients |
| Jadwal.Application | Use cases, orchestration, scheduling decisions, import workflows, change classification | Direct Keychain/AppKit/Win32 calls |
| Jadwal.Infrastructure | Database, repositories, migrations, file import/export, clocks, persistence | UI state and platform-specific shell |
| Jadwal.Integrations.Jamia | Jamia API/session/token integration and timetable normalization | Avalonia UI |
| Jadwal.UI | Avalonia views, view models, navigation, theme, cards, dashboard, accessibility | Direct secret storage or raw HTTP |
| Platform.MacOS | Keychain, notifications, launch-at-login, macOS tray/menu behavior, native file/permission operations | Core business rules |
| Platform.Windows | Windows credential store, notifications, tray, startup, native file/permission operations | Core business rules |
| Jadwal.App | Composition root, DI wiring, app startup | Domain logic |

This follows Avalonia's cross-platform solution pattern: shared code lives in a core project, while platform-specific projects provide the shell and native functionality. Avalonia currently documents Windows and macOS desktop support and native platform integrations.

# 3. Migration Rules for Antigravity

Never delete or overwrite the existing Swift/Python implementation at the beginning of the migration.

Before changing behavior, create a characterization test or fixture for the current behavior.

Prefer one-way migration steps that leave the repository buildable after each major task.

Use adapters around platform-specific functionality; never scatter OS checks throughout business logic.

Use dependency injection for clocks, notifications, secure storage, file access, and platform services so tests do not depend on the live OS.

Use stable domain identifiers and explicit versioned migrations for persisted data.

Do not silently drop unsupported fields during data migration. Preserve unknown/source metadata where possible.

Never log credentials, bearer tokens, cookies, session headers, or sensitive student data.

Do not add cloud storage, telemetry, analytics SDKs, or Gmail integration during this migration unless specifically required for parity.

Every task must end with build/test verification and a concise migration report.

# 4. Agentic Task Execution Protocol

Antigravity should execute the tasks below in order. Each task is deliberately self-contained. After each task, the agent should report: files changed, tests run, parity evidence, risks, and whether the next task is safe to start.

## Standard task completion contract

TASK RESULT
- Status: PASS / BLOCKED / PARTIAL
- Files changed:
- New files:
- Legacy files touched:
- Tests/commands run:
- Behavioral parity evidence:
- Data migration impact:
- Security impact:
- Known risks:
- Next safe task:
- Commit/checkpoint name:

# 5. Agentic Migration Tasks

## TASK 01 — Repository Archaeology and Baseline

Inspect the existing Jadwal repository in full. Inventory every Swift source file, SwiftUI view, AppKit integration, persistence mechanism, model, service, notification path, menu-bar implementation, test, asset, configuration file, package/dependency, entitlement, Info.plist setting, and every Python timetable-related file/script/configuration.

Determine:
1) how the current Swift app stores data,
2) how authentication is obtained and persisted,
3) how the Python timetable code is called,
4) what exact timetable payloads are received,
5) where timetable normalization occurs,
6) how reminders are scheduled,
7) how the menu bar companion behaves,
8) which capabilities exist but are undocumented.

Create:
- docs/migration/CURRENT_IMPLEMENTATION_INVENTORY.md
- docs/migration/CURRENT_BEHAVIOR_BASELINE.md
- docs/migration/DEPENDENCY_INVENTORY.md

Do not refactor yet. The purpose is discovery only.

Acceptance criteria:

Repo builds successfully

Inventory covers 100% of source files and dependencies

A written call graph exists from app launch → timetable import → persistence → UI

No legacy source deleted

## TASK 02 — Freeze the Behavioral Contract

Convert the current implementation into executable characterization tests and deterministic fixtures wherever practical.

Cover:
- timetable import,
- timetable normalization,
- period identity,
- timetable changes,
- task CRUD,
- deadlines,
- priorities,
- reminders,
- programs,
- notes,
- dashboard calculations,
- Today Class Timetable status logic,
- card flip task relationships,
- menu-bar task list,
- authentication/session behavior.

Capture representative real-world edge cases, including:
- changed subject during the day,
- changed period time,
- removed period,
- added period,
- cancelled period,
- duplicate timetable import,
- daylight-saving/time-zone transitions where applicable,
- missed reminder,
- app restart with pending reminders.

Outputs:
- tests/fixtures/
- docs/migration/BEHAVIORAL_CONTRACT.md

No feature behavior should be intentionally changed in this task.

Acceptance criteria:

Characterization tests pass against current implementation

Fixtures do not contain raw secrets

Edge cases are represented as deterministic test data

## TASK 03 — Define the C# Solution and Rename Everything to Jadwal

Create the new .NET solution using the Jadwal brand.

Use .NET 10 LTS and C#.
Use Avalonia UI for the desktop UI.
Use consistent names:
- Jadwal.App
- Jadwal.UI
- Jadwal.Core
- Jadwal.Domain
- Jadwal.Application
- Jadwal.Infrastructure
- Jadwal.Integrations.Jamia
- Jadwal.Platform.MacOS
- Jadwal.Platform.Windows

Create solution/project files and baseline CI-friendly build commands.

Remove stale app branding from the NEW code path only. Keep legacy Swift/Python references isolated until migration is complete.

Acceptance criteria:

dotnet restore succeeds

dotnet build succeeds

A blank Avalonia app launches on macOS

All project names and namespaces use Jadwal branding

## TASK 04 — Port the Domain Model First

Extract the true domain model from the current app and implement it in C# without UI dependencies.

At minimum model:
Task, TaskStatus, Priority, Category, Deadline, Reminder, Program, Note, Timetable, TimetablePeriod, PeriodOccurrence, Subject, Teacher, Break, TimetableChange, TimetableVersion.

Implement stable identifiers and explicit distinction between:
- recurring subject context,
- a specific class occurrence,
- a task's deadline,
- a task's reminder,
- a task linked to a specific period.

Do not encode macOS or Windows types in domain objects.

Acceptance criteria:

Domain tests pass

No Avalonia/AppKit/Win32 references in domain

Domain model can be serialized deterministically

## TASK 05 — Port Application Use Cases

Implement use cases/services behind interfaces:
- CreateTask
- UpdateTask
- CompleteTask
- DeleteTask
- CreateProgram
- CreateNote
- ImportTimetable
- RefreshTimetable
- DetectTimetableChanges
- RecalculateReminders
- GetTodayDashboard
- GetTodayClassTimetable
- GetRelatedTasksForClass
- GetMenuBarSummary

Use dependency injection. Business decisions belong here, not inside Avalonia views.

Acceptance criteria:

Application tests pass

Use cases run with mocked infrastructure

No UI-specific behavior in application services

## TASK 06 — Rebuild Persistence and Data Migration

Determine the current Swift persistence format from the inventory and build a C# persistence layer around an explicit repository contract.

Implement:
- schema versioning,
- forward-only migration steps,
- corruption detection,
- safe transaction boundaries,
- backup-before-migration,
- import/export diagnostics.

Create a migration utility that reads supported legacy data and converts it into Jadwal domain records.

Rules:
- Never overwrite the original database during initial migration.
- Never silently discard fields.
- Preserve source IDs in migration metadata when needed.
- If a field cannot be migrated, produce a user-readable migration report.
- Support rollback by retaining a pre-migration backup.

Acceptance criteria:

Legacy data fixture migrates successfully

Counts and hashes/field comparisons match expected values

Migration is repeatable or safely refuses to rerun

Original data remains intact

## TASK 07 — Port Jamia Integration and Python Parity

Reverse-engineer the current Python timetable integration from the repository and reproduce its externally observable behavior in C#.

Port:
- authentication/session lifecycle,
- token/cookie handling,
- requests and headers,
- endpoint calls,
- response parsing,
- timetable download/import,
- normalization,
- error handling,
- retry/backoff behavior,
- week identification,
- date/time interpretation,
- timetable export or intermediate format if currently used.

Preferred end state:
C# owns the Jamia integration and the Python helper is no longer required at runtime.

Temporary bridge rule:
If a behavior cannot be safely ported in one task, wrap the existing Python helper behind an explicit temporary interface such as IJamiaTimetableProvider. The bridge must be isolated and marked [LEGACY-BRIDGE]. Port the behavior into C# next; do not allow Python subprocess calls to leak into the core or UI.

Create contract tests comparing Python and C# results on the same sanitized fixture responses.

Acceptance criteria:

C# adapter returns the same normalized timetable semantics as Python

Authentication does not expose secrets in logs

Network errors are handled deterministically

Python is runtime-optional by the end of migration

## TASK 08 — Implement Timetable Versioning and Change Detection

Implement the timetable version/diff model.

Classify:
ADDED, REMOVED, TIME_CHANGED, SUBJECT_CHANGED, TEACHER_CHANGED, ROOM_CHANGED, PERIOD_RENUMBERED, CANCELLED.

Rules:
- stable period occurrence IDs when identity is unchanged,
- subject changes must not silently rewrite task meaning,
- time changes update time-dependent reminders,
- removed periods preserve related tasks and mark impact,
- added periods appear normally,
- imports are idempotent,
- a change audit is retained locally.

Acceptance criteria:

All change fixtures pass

Reminder recalculation is triggered for affected occurrences

User data is never deleted due solely to timetable changes

## TASK 09 — Rebuild Reminder/Scheduling Engine

Implement a platform-neutral reminder engine that computes reminder intent and delegates actual notification delivery to platform adapters.

Include:
- daily reminders,
- task reminders,
- deadline reminders,
- class-period reminders,
- program countdowns,
- missed/late task handling,
- rescheduling after timetable changes,
- duplicate suppression,
- timezone-safe timestamps.

Use an injected clock and deterministic scheduler in tests.

Acceptance criteria:

Reminder tests pass

No duplicate notifications are created from repeated syncs

Changed period times update relevant reminders

## TASK 10 — Build Avalonia UI Shell

Recreate the existing Jadwal product UI in Avalonia while preserving the product requirements.

Navigation must include:
- Dashboard / Today
- Today Class Timetable
- Timetable
- Tasks
- Calendar / Programs
- Notes
- Settings

Keep UI state in ViewModels. Use services through interfaces. No raw database access from Views.

Acceptance criteria:

App launches

Navigation works

UI is usable without a network connection

Core screens consume real application services

## TASK 11 — Recreate Today Class Timetable UI

Implement the dedicated Today Class Timetable page exactly as specified.

Requirements:
- card-based timetable,
- all periods visible in one viewport where the supported window size allows,
- breaks rendered as first-class timeline elements,
- large readable subject names,
- time and teacher,
- live status: Upcoming, Starting Soon, In Progress, Completed, Cancelled, Changed,
- date/time side panel,
- click-to-flip card interaction,
- flipped side shows related tasks,
- add/complete task actions from the card,
- current class emphasis,
- restrained Fatimid-inspired visual system.

The visual implementation must remain portable between macOS and Windows.

Acceptance criteria:

UI tests cover card states

All periods and breaks render

Flip interaction works with keyboard/mouse

No hidden overflow at the supported default window size

## TASK 12 — Rebuild Dashboard, Tasks, Calendar and Notes

Port the remaining user-facing features:
- task lists and filters,
- priority,
- deadlines,
- recurring/daily tasks,
- program calendar,
- notes,
- categories,
- academic/extracurricular classifications,
- task completion analytics,
- dashboard summaries,
- contextual class-related work.

Maintain behavior defined in the characterization tests.

Acceptance criteria:

Feature parity checklist is complete

Key workflows work offline

Analytics match baseline calculations

## TASK 13 — Implement Cross-Platform Native Services

Create interfaces and platform-specific implementations.

Required interfaces:
- ISecureStorage
- INotificationService
- ISystemTrayService
- IStartupService
- IFileSystem
- IPlatformTimeService where needed
- ICalendarBridge if calendar integration is in MVP

macOS implementations should use appropriate native macOS facilities behind adapters.
Windows implementations should use appropriate native Windows facilities behind adapters.

Do not place platform conditionals throughout the domain/UI layers.

Acceptance criteria:

macOS uses native platform services

Windows solution compiles

At least smoke tests exist for each adapter boundary

## TASK 14 — Rebuild Menu Bar / System Tray Companion

Implement Jadwal's persistent quick-access companion.

macOS:
- menu bar icon,
- click opens Jadwal quick panel,
- today's tasks and current/next class,
- overdue count,
- changed-timetable indicator,
- quick complete,
- quick-add task.

Windows:
- use the equivalent system-tray mechanism,
- preserve the same information architecture and commands.

Keep the shared content model identical; only presentation/service wiring differs.

Acceptance criteria:

Tray/menu icon starts with app

Quick panel opens reliably

Quick actions update shared data immediately

Windows tray implementation compiles and is isolated

## TASK 15 — Security Hardening and Secret Migration

Audit both old and new implementations.

Requirements:
- secrets stored only in OS secure storage,
- no credentials in app database unless encrypted and explicitly required,
- no tokens in logs,
- no tokens in crash messages,
- secure HTTP/TLS defaults,
- least-privilege platform permissions,
- safe import handling,
- sensitive data redaction in diagnostics,
- secure temp-file cleanup,
- dependency and package audit.

For existing macOS credentials:
- prefer reusing the existing Keychain item where identifiers/access groups are compatible,
- otherwise perform a controlled re-authentication,
- never export Keychain secrets to plaintext files.

Document threat model and residual risks.

Acceptance criteria:

Security review passes

Secret scans return clean

Legacy tokens are not exposed during migration

Failure paths do not leak sensitive values

## TASK 16 — Notifications, Startup, Offline and Recovery QA

Test application lifecycle behavior:
- first launch,
- restart,
- sleep/wake,
- network unavailable,
- timetable endpoint unavailable,
- token expired,
- malformed timetable,
- database unavailable/corrupt,
- notification permission denied,
- app launched at login,
- app running only in tray/menu bar,
- app closed before reminder time.

The app must fail safely, preserve local data, and recover deterministically.

Acceptance criteria:

All resilience fixtures pass

No data loss on simulated failures

User receives actionable errors instead of stack traces

## TASK 17 — Full Parity Verification

Run a structured comparison between the Swift/Python system and the new Jadwal implementation using sanitized fixtures.

Compare:
- task behavior,
- timetable parsing,
- normalized periods,
- change detection,
- reminder generation,
- dashboard metrics,
- program countdowns,
- class-task relationships,
- authentication state transitions,
- persistence semantics.

Produce:
docs/migration/PARITY_REPORT.md

Any mismatch must be classified as:
BUG / INTENTIONAL_CHANGE / LEGACY_BUG_FIXED / UNRESOLVED.

Acceptance criteria:

Parity report exists

No unresolved critical mismatches

All intentional differences documented

## TASK 18 — Legacy Retirement and Repository Cleanup

Only after parity passes:

1) remove runtime dependency on Swift legacy code,
2) remove Python timetable runtime bridge if TASK 07 succeeded in fully porting it,
3) move historical migration scripts into tools/migration/archive if retained,
4) delete obsolete project files and stale brand references,
5) update README/build instructions,
6) update CI/build scripts,
7) update docs and screenshots,
8) verify there are no stale SWIFT/SWIFTApp/SwiftCore folder or namespace references that refer to the old product branding.

Do not delete migration fixtures or audit documentation needed to reproduce the migration.

Acceptance criteria:

Fresh clone builds from documented steps

Legacy runtimes are not required

Repository search for stale branding returns only historical migration references or explicit external technologies

Final smoke tests pass

# 6. Swift/Python → C#/.NET/Avalonia Migration Map

| Current | Target | Migration note |
| --- | --- | --- |
| SwiftUI Views | Avalonia Views + ViewModels | Rebuild UI behavior, keep product semantics |
| ObservableObject / @Published | INotifyPropertyChanged / CommunityToolkit.Mvvm or equivalent | Use MVVM, do not let views own business logic |
| Swift service protocols | C# interfaces | Preserve dependency boundaries |
| CoreData / SwiftData / JSON / UserDefaults (actual source to verify) | Repository + versioned persistence | Use detected current format; do not assume |
| Keychain Services | ISecureStorage → macOS secure implementation | Reuse existing credentials when possible; otherwise re-auth |
| UserNotifications | INotificationService → platform implementation | Preserve reminder semantics |
| NSStatusItem / menu-bar shell | Avalonia TrayIcon + macOS-specific adapter where needed | Shared commands/content; platform-specific host |
| EventKit/calendar bridge (if present) | ICalendarBridge | Port only actual existing behavior; keep future extension point |
| Python Jamia Helper | Jadwal.Integrations.Jamia | Port protocol/session/normalization to C# |
| Python subprocess bridge (temporary only) | [LEGACY-BRIDGE] IJamiaTimetableProvider | Must be removable without touching core/UI |
| Swift model IDs | C# stable IDs | Preserve legacy/source IDs in migration metadata |
| Swift notification scheduling | Platform-neutral reminder engine + platform notifier | Move decisions into Application layer |

# 7. Required Folder, File and Namespace Conventions

Jadwal.sln
src/
  Jadwal.App/
    Program.cs
    App.axaml
    App.axaml.cs
  Jadwal.UI/
    Views/
    ViewModels/
    Controls/
    Themes/
    Assets/
  Jadwal.Domain/
    Models/
    ValueObjects/
    Enums/
    Rules/
  Jadwal.Application/
    Services/
    UseCases/
    Interfaces/
  Jadwal.Infrastructure/
    Persistence/
    Repositories/
    Scheduling/
    Serialization/
  Jadwal.Integrations.Jamia/
    Authentication/
    Timetable/
    Transport/
  Jadwal.Platform.MacOS/
    SecureStorage/
    Notifications/
    Tray/
    Startup/
  Jadwal.Platform.Windows/
    SecureStorage/
    Notifications/
    Tray/
    Startup/
tests/
  ...
docs/
  migration/
tools/
  migration/

Namespaces should follow the same Jadwal.* hierarchy. Do not use SWIFT, SwiftCore, SWIFTApp, or other old product-brand names for new C# code, folders, namespaces, solution names, or project names.

# 8. Build and Run Contract

# Restore
dotnet restore Jadwal.sln

# Build
dotnet build Jadwal.sln -c Release

# Test
dotnet test Jadwal.sln -c Release

# Run desktop app
dotnet run --project src/Jadwal.App/Jadwal.App.csproj

# Publish (actual RIDs to be finalized by agent after platform inventory)
dotnet publish src/Jadwal.App/Jadwal.App.csproj -c Release

Antigravity must update these commands if the generated Avalonia project uses a different solution shape, but the documented commands must remain copy/paste executable from a fresh checkout.

# 9. Data and Credential Migration Rules

## Application data

Identify every persisted record type in the current app before implementing the importer.

Preserve completion states, due dates, reminder times, priority, categories, notes, programs, timetable history, and relationships.

Preserve user-created tasks even when their linked timetable period no longer exists.

Retain original source identifiers where they are needed for deduplication.

Back up legacy storage before first migration.

Make migrations explicit, versioned, repeatable in test environments, and safe to abort.

## Authentication and secrets

Never copy a secret into the new database merely because it is convenient.

Attempt secure migration of macOS Keychain references only when the existing keychain item can be identified safely.

If secure migration is impossible, require reauthentication and clearly explain that no password/token is being copied through an insecure path.

Windows must use its native secure credential mechanism through ISecureStorage; the core must not know the underlying store.

All migration diagnostics must redact secrets.

# 10. Jamia Integration Contract

interface IJamiaTimetableProvider
{
    Task<JamiaSession> AuthenticateAsync(CancellationToken ct);
    Task<TimetableSnapshot> GetCurrentTimetableAsync(DateOnly week, CancellationToken ct);
    Task<TimetableSnapshot> GetTimetableAsync(DateOnly date, CancellationToken ct);
}

The concrete implementation is an integration concern. The rest of Jadwal should consume normalized domain/application objects, not Jamia-specific DTOs.

## Normalization boundary

Map source period identifiers to stable Jadwal identifiers.

Convert source date/time values into explicit local/UTC semantics as appropriate.

Normalize teacher names, subject names, breaks, room values, and cancellation/change markers.

Retain raw/source fields needed for future debugging in a bounded, non-sensitive form.

Never expose raw API transport structures to Avalonia views.

# 11. Final Parity Checklist

| Area | Must remain true after migration |
| --- | --- |
| Timetable | Current and future weeks import correctly; duplicates do not create duplicate periods |
| Midday changes | Subject/time/teacher/room changes are detected and handled without corrupting tasks |
| Today Class Timetable | Cards, breaks, large readable subjects, live status, date/time, flip-to-tasks all work |
| Tasks | Create/edit/complete/delete, priority, category, deadlines, and subject/period links preserved |
| Reminders | Daily/task/deadline/program/class reminders are generated and reconciled |
| Programs | Programs can be inserted, scheduled, surfaced, and used for countdown/reminder behavior |
| Notes | Notes remain attached to the correct contextual entity where applicable |
| Dashboard | Completion/category metrics match baseline calculations |
| Menu bar / tray | Quick task/class summary works on macOS and has Windows equivalent |
| Jamia auth | Existing authentication semantics retained; secrets remain secure |
| Offline | Core planning functions work without internet |
| Persistence | Existing supported data survives migration |
| Security | No plaintext secrets, accidental telemetry, or sensitive logging introduced |
| Brand | New code is consistently branded Jadwal |
| Portability | Core logic contains no macOS-only or Windows-only UI/API dependencies |

# 12. Future-Proofing After Migration

The migration should leave room for future features without introducing them now.

Gmail integration should plug into a future IExternalTaskProvider/IMessageTaskImporter boundary.

Cloud synchronization should be an optional infrastructure layer, not a requirement for local operation.

Additional timetable providers should implement IJamiaTimetableProvider-like contracts rather than modifying UI code.

Calendar integrations should remain behind ICalendarBridge.

AI features should consume application-level read models and must never receive credentials or secrets.

A future mobile client should consume the same domain/application contracts where practical.

# 13. Copy-Paste Master Instruction for Antigravity

You are migrating an existing desktop product named Jadwal from Swift/SwiftUI + Python timetable integration to C# + .NET 10 + Avalonia UI.

Your mission is functional parity first, architectural portability second, and cleanup third.

Rules:
1. Inspect the current repository before changing it.
2. Treat the existing implementation as the behavioral reference.
3. Do not delete Swift or Python runtime code until parity is demonstrated.
4. Create characterization tests and fixtures for current behavior.
5. Build the new Jadwal solution with a platform-neutral core and platform adapters.
6. Use Avalonia UI for shared desktop UI.
7. Keep macOS-specific capabilities behind Jadwal.Platform.MacOS.
8. Keep Windows-specific capabilities behind Jadwal.Platform.Windows.
9. Port the Jamia timetable integration from Python into C#; only use a temporary Python bridge when unavoidable, and isolate it behind an interface.
10. Preserve all product features and user data.
11. Migrate existing persistent data safely and never copy secrets through plaintext.
12. Use OS secure credential storage through an abstraction.
13. Keep logs free of tokens, cookies, passwords, and sensitive timetable data.
14. After each task, build, test, and produce the required task result report.
15. Do not invent replacements for unknown existing behavior; inspect the repository and write a characterization test first.
16. Do not change product requirements as part of the framework migration.
17. Use Jadwal branding for all new solution/project/folder/namespace/file names.
18. The final repository must build from a fresh checkout using documented commands and must not require Swift or Python at runtime.

Execute the numbered tasks in this specification in order. Stop only when blocked by a concrete technical issue, and record the blocker with evidence.

Official framework references used for the target platform decision: .NET 10 LTS support policy and Avalonia's current desktop/macOS/Windows/platform-tray documentation.

# 14. Highest-Risk Migration Areas

| Risk | Why it matters | Required control |
| --- | --- | --- |
| Hidden current behavior | Existing app may do undocumented work | Task 01 inventory + Task 02 characterization tests |
| Persistence mismatch | User tasks/notes could be lost | Versioned importer + backup + field comparison |
| Jamia auth differences | Session/token handling may be subtle | Python/C# contract tests + secure secret handling |
| Reminder drift | Time-zone/schedule changes can cause missed reminders | Injected clock + deterministic scheduling tests |
| macOS integration gap | Avalonia UI is cross-platform, but some OS behavior still needs adapters | Platform service interfaces + macOS smoke tests |
| Windows retrofit | Windows can become a second bespoke app if boundaries are wrong | Keep core/UI portable and platform code isolated from Task 01 onward |
| Premature cleanup | Deleting legacy code before parity creates irreversible uncertainty | Task 18 is blocked until Task 17 PASS |

# 15. Reference Sources

Framework facts in this specification were checked against official documentation on September 10, 2026:

• .NET Support Policy — .NET 10 is active LTS through November 14, 2028.

• Avalonia Supported Platforms — Windows and macOS desktop support, including current Tier 1/Tier 2 platform details.

• Avalonia macOS Platform Guide — native macOS backend, native menus, and platform integration.

• Avalonia TrayIcon — cross-platform system-tray support on Windows and macOS.

These sources establish the target framework capabilities; the repository itself remains the authoritative source for Jadwal's current behavior and migration requirements.

Jadwal migration rule: preserve behavior first, improve architecture second, delete legacy last.